OBN Codebase Review

Replace or Improve — Decision Report & Technical Analysis

| Prepared for | Hicham El Khiati, Technical Director |
| --- | --- |
| Author | Abbas Rizvi |
| Date | 27 June 2026 |
| Subject | Independent review of the OBN codebase to inform a replace-vs-improve decision |
| Review baseline | OBN origin/master, commit 8042c8d, version 2.3.12 (pristine upstream R&D tree) |
| Document | Part A — executive decision (leadership); Part B — technical analysis (engineering); Part C — downstream-consumer (NMS/Zabbix) impact |
| Classification | Confidential — Internal |
| Revision | v1.3 (27 Jun 2026) — editorial pass: removed the AI/tooling framing; added a glossary; expanded OBN and reduced jargon in Part A; reconciled the cost ratio (~5–9×) and finding counts; fixed list numbering; surfaced the credential issue on page 1. (v1.2 added the credential cluster, the architecture figure, the GitLab-verified scope, the per-class report check, and the central-module audit.) |

Recommendation

IMPROVE  — not replace.

Run a targeted hardening programme (about 2 engineer-months). A rebuild is estimated at roughly 9–18 engineer-months — about 5–9 times the cost — with materially higher risk to trains in passenger service, and would re-create the same hard parts where the defects actually live.

# Contents

Contents	2

Glossary	4

1.  Executive summary	6

2.  What we reviewed and how	6

3.  The health of the code	7

4.  Where the problems are	7

4.1  One systemic root cause	7

4.2  One real architectural weakness, and it is contained	7

4.3  What the audit found	7

5.  Improve vs replace — the assessment	8

5.1  Cost comparison	8

6.  Recommended programme	8

7.  The case against this recommendation	9

B1.  Scope, method, baseline metrics	10

B2.  Architecture	10

B2.1  The architectural weakness — the report layer	11

B2.2  The systemic root cause — None on SNMP failure	12

B3.  Dependencies & security	12

B3.0  Findings S3–S7 (HIGH) — credential exposure cluster (plaintext, reused, shipped, world-readable, unrotated)	12

B3.1  Finding S1 (MED–HIGH) — unauthenticated, GET-mutating REST API	13

B4.  Bug & edge-case sweep (adversarially verified)	14

B4.1  Confirmed findings (15)	14

B4.2  The defects are two systemic patterns, not 39 unrelated bugs	15

B4.3  Whole-platform spread (not DOSTO-only)	15

B4.4  The untested-critical-path payoff	16

B4.5  Verification credibility	16

B5.  Maintainability & tests	16

B6.  Decision model	16

B7.  Recommended technical programme	16

B8.  Central-module (high-blast-radius) audit	17

B9.  Caveats & artifacts	17

C1.  Who consumes OBN data, and how	19

C2.  Three classes of consumer-impacting defect (origin/master as-is)	19

C2.1  Dropped devices (most serious)	19

C2.2  Flap / spurious events (no debounce)	19

C2.3  Stale-suppression and wrong fields	19

C3.  Confirmed consumer-impacting findings (8)	20

C4.  Where each fix belongs (the decision-relevant split)	20

# Glossary

Plain-language meaning of the terms used in this report. Part A (executive) is written to be read without these; they appear mainly in Parts B and C (engineering).

| Term | Plain meaning |
| --- | --- |
| OBN | On-Board Networking — the tool that discovers, configures and monitors the network equipment on each train. The subject of this report. |
| NMS | Network Management System — the dashboard (used by ÖBB) that shows each train’s devices, status and inventory. A consumer of OBN’s data. |
| Zabbix | The monitoring system that polls devices and raises alarms. Also a consumer of OBN’s data. |
| SNMP | The standard protocol OBN uses to talk to network devices (read status, push firmware/config). |
| MQTT | The lightweight messaging channel OBN uses to publish its results to NMS. |
| CCU | The on-train computer (jump-box) that runs OBN. |
| Consist / coach | A consist is a coupled train set; a coach is one car. OBN works out which device sits in which coach. |
| Report class / template | Per-customer logic (a “report class” in code) and per-fleet configuration (a “template”) that describe a given train’s layout. |
| Firmware / configuration | The software image and settings running on a device; OBN checks and updates these. |
| Credential / plaintext | A password or key; “plaintext” means stored unencrypted, readable as-is. |
| Repository (repo) | The store holding the source code and configuration, with full change history. |
| .deb / package | The installable bundle of OBN that is deployed to each train computer. |
| None (null) | A “no value” result — what OBN gets when a device does not answer; mishandling it is the main source of crashes. |
| Cyclomatic complexity / maintainability index | Standard automated measures of how tangled / how maintainable code is (higher maintainability = better). |
| LOC | Lines of code — a size measure. |
| CVE | A publicly known software vulnerability; a “CVE scan” checks dependencies against the public list. |
| API / REST / GET / POST | A network interface other software calls; GET/POST are request types (GET should only read, POST should be used for actions). |
| Confirmed / needs-runtime / refuted | A confirmed defect is provable from the code; needs-runtime needs a live device to trigger; refuted was checked and dismissed. |
| Blast radius | How widely a single defect spreads — one device, one customer, or every train. |

PART A — EXECUTIVE DECISION

# 1.  Executive summary

You asked whether we should replace OBN or improve it. (OBN — On-Board Networking — is the tool that automatically discovers, configures and monitors the network equipment on each train.) Following an independent review of the shipped code as R&D currently releases it (version 2.3.12), the recommendation is to improve it, through a structured, well-scoped hardening programme. The evidence does not support a rewrite.

Three findings drive this conclusion:

- The code is sound, not rotten. OBN is structurally simple (every file rates maintainability grade A on the standard automated measure), has no known dependency vulnerabilities, no injection exposure, and a real test suite. It is cheap to harden and expensive to justify rewriting.

- The bugs are few patterns, not many problems. A comprehensive, independently-verified audit found that the large majority of defects reduce to a single recurring pattern, with one common fix. Fixing the pattern retires dozens of latent bugs at once — the opposite of a case for starting over.

- A rebuild repeats the hard parts at high risk. OBN is a large multi-customer platform: a live check of our source-code repositories found about 49 customer fleets defined across 65 train-layout templates (operators across Austria, Germany, France, Spain, the Netherlands, Denmark, Norway, Luxembourg, Morocco, Australia and the UK — Eurostar, Renfe, Talgo, DSB, NS, Nightjet, OUIGO, Queensland and many more), plus 11 hardware-vendor drivers. A rewrite must re-build and re-certify all of them — exactly where the bugs are — without today’s safety net and against trains in passenger service.

Bottom line: we can capture most of the “rebuild it properly” benefit for a fraction of the cost (roughly one-fifth to one-tenth), and far less operational risk, by fixing OBN’s root-cause patterns in place.

One urgent item, separate from this decision: the device passwords are stored in clear text and committed into the source-code repository (finding S3, detailed in §B3). Anyone with access to the repository, the installable package, or a train’s maintenance computer can read every device password. This should be remediated now — rotate the passwords and move them out of the repository — regardless of whether OBN is improved or replaced.

# 2.  What we reviewed and how

We reviewed the pristine upstream OBN code as R&D ships it (not our own field-patched copies), as a fresh, independent audit. The review ran in seven phases:

- Baseline: size, complexity, dependency vulnerabilities, and test status, frozen for consistent comparison.

- Architecture: how the system is structured and where its weak points are.

- Security & dependencies: known vulnerabilities, injection surface, credentials, API exposure.

- Comprehensive bug sweep: a systematic search for defects and edge cases across every subsystem, with each finding independently re-checked by a separate reviewer to remove false positives.

- Maintainability & tests, a scored decision model, and this report.

On verification quality: of 47 raw candidate defects, 8 were refuted on re-review and several were downgraded in severity. The figures below are filtered, not inflated.

# 3.  The health of the code

By the standard objective measures, OBN is in better shape than the run of field incidents would suggest:

| Measure | Result |
| --- | --- |
| Size | ~12,000 lines of code; ~9,400 lines of tests (a healthy ratio) |
| Complexity | Average rates the top grade (A); every single file rates the top maintainability grade |
| Known vulnerabilities | None — automated CVE scan is clean |
| Injection | No unsafe shell use |
| Credentials | WEAK — device SNMP/SSH passwords are stored in clear text and committed to the repo (finding S3) |
| Error handling | Disciplined — no “swallow everything” blocks |

Interpretation: this is a simple, clean codebase with a fragility problem — not a tangled one needing demolition. Simple code is the ideal candidate for targeted hardening.

One important exception — credentials (findings S3–S7). The device SNMP and SSH passwords are stored in clear text and committed into the OBN code repository. A dedicated security check found the problem is broader than a single file: the same few passwords are reused across most device types (so one leaked password unlocks most of the fleet), they are shipped inside the installable package, they are left readable by any local user on every train’s jump-box, and they have sat in the repository’s history unchanged for years. There is also no automated check that would stop a new password being committed. This is the single most serious issue in the review. It is a process/configuration matter, not a flaw in the program’s logic — a rewrite would not prevent it — and it is fixable in place (rotate the passwords, move them to an un-tracked file, lock down file permissions, scrub history, add a secret scanner), but it should be treated as urgent and is independent of the replace-vs-improve decision.

# 4.  Where the problems are

## 4.1  One systemic root cause

When the network does not answer a query (a routine event during device reboots), OBN quietly produces an empty result that later code uses without checking. That single design choice is the origin of the dominant class of failures — and it is also why the same kind of bug keeps reappearing in different places. These are not unrelated bugs; they are one pattern repeated.

## 4.2  One real architectural weakness, and it is contained

The hardest piece of logic in OBN — working out the train’s layout from the network — is written separately per customer instead of once in a shared, tested component. The code holds 14 specialised report classes; the customers without a bespoke class reuse a generic one, but each still carries its own layout template (≈49 fleets across 65 template repositories in total). That is why a fault found for one customer tends to exist, unnoticed, for several others. It is the one part of the design worth changing, and it is confined to a single layer.

## 4.3  What the audit found

| Confirmed defects | Needs runtime confirmation | Refuted on review |
| --- | --- | --- |
| 15 | 24 | 8 |

Of the 39 actionable defects (the 47 candidates minus the 8 that were refuted on re-check), over half are the same root-cause pattern described above; most of the rest are “silent success” — an operation reporting that it worked when it did not. The most serious confirmed items: a loop that can hang or exhaust memory during report generation on mis-cabled trains; crashes in the firmware-update and update-ordering paths; and a maintenance interface that lets devices be rebooted over the network with no login required.

# 5.  Improve vs replace — the assessment

We scored nine dimensions against a decision rule set in advance. A high score favours keeping and improving OBN; a low score favours replacing it.

| Dimension | Score | Direction |
| --- | --- | --- |
| Structural complexity (simple = easy to fix) | 5 / 5 | Improve |
| Dependency & security health | 4 / 5 | Improve |
| Cost to improve | 4 / 5 | Improve |
| Architectural soundness | 3 / 5 | Mixed |
| Test coverage & quality | 3 / 5 | Mixed |
| Bug density & pattern recurrence | 2 / 5 | Toward replace* |
| Multi-customer blast radius of a rewrite | 2 / 5 | Against replace |
| Risk to in-service fleets from a rewrite | 2 / 5 | Against replace |
| Cost to rebuild | 1 / 5 | Against replace |

* The recurring-bug score is the one figure that tempts a rewrite — but because the recurrence has a single common fix, it actually argues for improvement: one pattern fix clears many bugs at once.

## 5.1  Cost comparison

|  | Improve | Replace |
| --- | --- | --- |
| Effort | ~2 engineer-months | ~9–18 engineer-months |
| Risk to live fleets | Low — incremental, behind existing tests, per-train rollback | High — long parallel-run and cutover |
| Safety net | Existing 9,400-line test suite retained | Must be re-earned from scratch |

# 6.  Recommended programme

Six workstreams. The first is urgent and independent of the replace-vs-improve decision; the rest are the hardening programme, ordered by leverage. Each is independently shippable and checkable against the existing test suite — which is why the whole programme fits in roughly two engineer-months.

- Get the credentials out of the repository — urgent, do now. Move the device passwords to an un-tracked secrets file, change (rotate) the exposed passwords on the devices, and remove them from the repository’s history. Independent of the replace-vs-improve decision; do it regardless.

- Fix the root cause. Make “no answer from the network” an explicit, checked condition so these failures are caught when the code is built, not on a train in service.

- Verify before reporting success. Replace every “assume it worked” with a confirmed-success check on firmware, configuration, and reboot operations.

- Consolidate the five weakest layout handlers onto the engine we already have. A safe, well-structured train-layout engine already exists in the code (the one most fleets use). Five customer-specific versions were hand-written less safely than it — move those five onto the existing engine, starting with the two that can currently crash or hang report generation. This is the single architectural improvement, and because the good design already exists it is consolidation, not invention — smaller and lower-risk than building something new.

- Secure and test the maintenance interface. Add access control to the network interface that can reboot devices, and add tests to the few critical areas that currently have none.

- Stop hand-patching trains. Route the field fixes we have already proven through the normal build-and-release pipeline so every train benefits.

# 7.  The case against this recommendation

In fairness, the strongest argument for replacing OBN: “a design that produces the same bug in 14 places is a design that should be rebuilt around a single, properly-typed core.” That is a legitimate point, and it is why the architecture did not score top marks.

Why it does not change the recommendation: a rewrite cannot skip the hard parts — it must re-implement and re-certify every customer’s train-layout logic (about 49 fleets across 65 train-layout templates, confirmed in our source-code repositories — far more than the 14 report classes in the code suggest) and all 11 hardware-vendor drivers, which is precisely where the bugs live, now without today’s test safety net and against trains carrying passengers. The improvement programme captures the same “build it right” benefits (a typed core, a single layout component, verified operations) at a fraction of the cost and risk. A rebuild would only become the right call if a future requirement emerged that OBN structurally cannot meet — and this review found none.

PART B — TECHNICAL ANALYSIS

Audience: engineering. Every claim below is cited to file:line under src/usr/share/obn/ and backed by the working artifacts in findings/obn_platform_review_2026-06-27/ (radon output, pip-audit, the adversarially-verified findings register, and per-phase summaries). Baseline: origin/master v2.3.12 (8042c8d), analysed in a detached read-only worktree; local fix branches were not used.

# B1.  Scope, method, baseline metrics

- Scope: whole platform (14 report classes in the app, backing ≈49 customer fleets across 65 template repos — verified live in GitLab — and all 11 vendor drivers), deepest where field evidence exists (DOSTO: vdsrail, report_dosto_neu, snmpdevice, tree).

- Method: baseline freeze → architecture trace → dependency/security audit → comprehensive bug sweep with two-stage independent (adversarial) verification → maintainability scoring → decision model.

| Metric | Value |
| --- | --- |
| Source | 11,974 LOC / 76 files |
| Tests | 9,440 LOC / 53 files (1.27:1) |
| Avg cyclomatic complexity | A (3.81) — 503 A / 78 B / 14 C / 7 D / 3 E / 3 F |
| Maintainability index | Every file grade A (worst: report.py 34, snmpdevice.py 37) |
| Dependencies | 25 pinned; pip-audit: no known vulnerabilities |
| Typing | 213/515 functions annotated (41%); no mypy in CI |
| Broad / bare excepts | 6 (all documented) / 0 |

Platform scope (verified live in GitLab, VPN, 27 Jun 2026): the onboard GitLab group holds 290 projects, of which 65 are OBN train-layout template repositories spanning ≈49 customer fleets (TGVM alone has 10 layout variants, DOSTO 6). The OBN app itself ships 14 report classes — specialised topology handlers; fleets without a bespoke class reuse GenericReport plus their own template (e.g. Nightjet declares report_module: GenericReport). So the 14 classes are dispatch handlers, and the real deployed scope is the ≈49 fleets / 65 templates. Review baseline re-confirmed current: origin/master is still 8042c8d / v2.3.12 (latest tag 2.3.12).

# B2.  Architecture

OBN is cleanly layered. The diagram below shows command dispatch, the core subsystems, the device-class hierarchy, and the published outputs to downstream consumers:

Figure 1 — OBN architecture. Vendor selection is by MAC prefix (Configuration.find_brand) → class lookup (Walker.instantiate_device); both discover and update instantiate devices through this factory.

The discovery, device-abstraction and tree layers are reasonably abstracted: a vendor is selected by MAC prefix (Configuration.find_brand, configuration.py:174) and instantiated by name (walker.py:64). Adding a vendor or customer means writing a class and editing an __init__.py — moderate friction, not broken.

## B2.1  The architectural weakness — the report layer

Report.number_coaches is declared @abstractmethod (report.py:237) and all 15 report modules (base + 14 customer classes) define their own implementation — and several branch further per train-type (DOSTO: nv4/nv6/fv5/fv6; TGV: TGV/Dasye/RBi; CCJPA: WD1/WD2). The 14 classes are the specialised handlers; the broader fleet (≈49 customers / 65 template repos, verified live in GitLab) reuses GenericReport plus a per-customer template, so the layout diversity this logic must satisfy is far larger than 14. Each implementation is 90–150 LOC of bespoke topology logic; only a ~5-line queue-init prologue is shared.

But the problem is narrower than “all 14 are bad.” GenericReport — the class ~30 of the ~49 fleets actually run on — is the safe reference: it re-enqueues only on a successful numbering (report_generic.py:95-96), None-checks every get_device result, guards its one .serial.startswith, and handles an unmatched connection by a topology-YAML lookup that logs and skips rather than crashing (fixed_consist_algo). We checked each bespoke class against that bar. Seven match or beat it (TGV, TGV2020, Queensland, CCJPA-WD1, CCJPA-WD2, DSB, Daisy). Five fall below it — and only two of those carry high-severity report-layer defects:

| Report class | Loop | None-guarding | Worst report-layer defect |
| --- | --- | --- | --- |
| DostoNeu | VULNERABLE | partial | HIGH — unconditional re-enqueue (:158) → infinite loop / report OOM on malformed cabling |
| VIA | safe | UNGUARDED | HIGH — to_device.type deref with no None-check (:251); unbound box_device (:144) aborts the report |
| ACE | safe | partial | MED — master_switch deref unguarded (:73); port-10 operator-precedence mis-numbering (:123) |
| Dani | safe | partial | LOW |
| Luna | safe | partial | LOW |
| TGV / TGV2020 / Queensland | safe | guarded | none / low — at or above the Generic bar |
| CCJPA-WD1/WD2 / DSB / Daisy | safe | guarded | none / low — at or above the Generic bar |

So the real architectural finding is not “the report layer is broken” — it is that five bespoke per-customer classes (DOSTO, VIA, ACE, Dani, Luna) reinvented the numbering walk worse than the GenericReport engine that already exists in the same codebase, with DOSTO and VIA the urgent two. Complexity concentrates in exactly these hand-rolled methods (VIAReport.number_coaches F-59, DostoNeuReport.number_coaches F-41) and that is where the field OOM bug lives. All 14 classes still inherit the report-agnostic findings (the normalise_devices drop, MQTT flap, compare_json staleness) covered elsewhere in this part.

## B2.2  The systemic root cause — None on SNMP failure

_snmp_parse_results (snmpdevice.py:283) continues on any error and returns the accumulated dict (empty on total failure); _snmp_get then returns result.get(oid) -> None (snmpdevice.py:340). Device properties (serial_number, firmware_version, configuration_version, neighbours) propagate that None with no exception. Every consumer must defensively guard each dereference; where a guard is missing, you get a NoneType crash — and SNMP timeouts during the exact reboot windows these methods poll through are ordinary operating conditions. This single design decision is the origin of the dominant defect class.

# B3.  Dependencies & security

- CVEs: pip-audit reports no known vulnerabilities across all pinned runtime + dev deps. Versions current (FastAPI 0.137, cryptography 48, paramiko 5).

- Injection surface: clean. Only 2 subprocess calls (lldp.py:23, lldparpwalker.py:157), both list-form with shell=False; no os.system; jinja2 uses StrictUndefined on operator config. No hard-coded credentials in the Python source — but credentials ARE committed in plaintext in the vendors.yaml config (finding S3 below).

## B3.0  Findings S3–S7 (HIGH) — credential exposure cluster (plaintext, reused, shipped, world-readable, unrotated)

OBN reads device credentials as plaintext from config — snmp_user, snmp_password (used for BOTH the auth AND priv passphrases, snmpdevice.py:165–167) and snmp_v2c_community (snmpdevice.py:158). There is no decryption / keyring / vault layer anywhere in OBN.

The live credentials are committed to the OBN git repository in src/etc/obn/vendors.yaml (present in HEAD since commit 5429a28): 12 distinct snmp_password values, 2 ssh_password, and a v2c community string in clear text — the real production secrets (e.g. NomadStayOut!, NomadComeIn, DelicateSoundofThunder, SW_V1A_R0). Anyone with repo read access, a copy of the nd-obn .deb, or read access to /etc/obn on any CCU obtains every device credential fleet-wide.

A safer mechanism exists but is not enforced: secret.yaml (snmpdevice.py:132 — “Some projects use non-default uname and pw, if so: find them in secret.yaml”) can override per-brand creds, but it is optional, vendors.yaml still ships live passwords as the default, and secret is not even in .gitignore. The insecure default is what ships.

Severity: HIGH — a fleet-wide credential exposure baked into version control, more serious than S1 (which depends on network exposure). A follow-up targeted security/config sweep found the root finding S3 is amplified by four further issues:

- S4 — password reuse across the fleet. “NomadStayOut!” is shared across 8 vendor blocks and “NomadComeIn” across 3; one leaked string unlocks SNMP write on most devices (incl. the vdsrail consist switches this project commissions). These are not read-only — the same creds drive the config/firmware/reboot OIDs.

- S5 — secrets shipped in the published package. .gitlab-ci.yml:77 (fpm … src/=/) bakes /etc/obn/*.yaml verbatim into the nd-obn .deb pushed to the registry — a wider audience than repository read access.

- S6 — world-readable on every CCU. packaging/postinst.sh chmods only scripts, never /etc/obn/*.yaml, so the config installs at mode 644 — readable by any local unprivileged user; and the serve-api/telemetry services run as User=root.

- S7 — never rotated, still in history. The secrets were committed years ago and across 64 commits to the file have never been removed or rotated; git log -S still recovers them. The intended secret.yaml override is dead — the vendors.yaml header explicitly forbids changing the file, so the cleartext defaults ARE the production credentials.

Guardrail gap: no secret scanner exists anywhere (pre-commit runs bandit only; CI runs pip-audit only), and .gitignore has zero credential patterns — a committed secret passes every gate.

Remediation (no external action taken in this review): rotate the exposed device passwords (and stop reusing one string fleet-wide); move secrets to an un-tracked secret.yaml and relax the “do not change” header so the override is usable; add secret.yaml/*.env/key patterns to .gitignore; replace committed values with placeholders; chmod 600 the config in postinst; scrub git history; and add a secret scanner (gitleaks/trufflehog/detect-secrets) to pre-commit AND CI so this cannot recur. Surfaces checked and clean: vendors_extra.yaml, backbone-discovery.yaml, coach_ap_mappings.yaml, topology.yaml, docs/, systemd units, tools/. This whole cluster is process/config/packaging, not program logic — a rewrite would not prevent any of it; it is fixable in place but urgent.

- Error handling: disciplined. All 6 broad except Exception are documented; 0 bare excepts.

## B3.1  Finding S1 (MED–HIGH) — unauthenticated, GET-mutating REST API

lib/server mounts /consist and /actions with no authentication (no API key/JWT/Depends guard). routers/actions.py exposes hardware-affecting operations as HTTP GET: GET /reset_device/{ip} (:20), GET /togglepoe/{ap_ip}/{state} (:83), GET /getlog/{ip} (:53). reset_device reboots a device on a live train. Severity is exposure-dependent (localhost bind vs management-VLAN reachable), but the code offers no defense-in-depth regardless. Fix is small: add an auth dependency and switch mutations to POST.

S2 (LOW) — weak SNMP encryption defaults, and other lesser flags: the default SNMP profile uses dated algorithms (MD5 authentication + DES privacy, snmpdevice.py:143; the stronger AES is available but not the default — this compounds S3, since the same plaintext password is reused for both); the legacy, weaker SNMPv2c mode is still permitted; and the httpx2/httpcore2 low-profile dependency forks (cli/update.py:15, ospf.py:35) warrant a provenance/maintenance review.

# B4.  Bug & edge-case sweep (adversarially verified)

47 raw → 15 confirmed, 24 needs-runtime-confirmation, 8 refuted, 0 duplicate. Defect classes:

| Class | Confirmed | Needs-rt | Meaning |
| --- | --- | --- | --- |
| none_deref | 5 | 18 | unguarded consumer of an SNMP-derived None |
| error_masking | 5 | 0 | real failure reported as success / 500 |
| silent_noop | 4 | 2 | reports success without doing the work |
| regex_assumption | 0 | 3 | parser assumes a device response format |
| unbounded_loop | 1 | 0 | number_coaches topology walk with no visited-set → can loop forever |
| other | 0 | 1 | miscellaneous (timing/ordering) |
| Total | 15 | 24 | (plus 8 refuted = 47 candidates) |

## B4.1  Confirmed findings (15)

| Sev | Location | Class | Finding |
| --- | --- | --- | --- |
| HIGH | report_dosto_neu.py:158 | unbounded_loop | number_coaches() re-enqueues with no visited set -> infinite loop / OOM on malformed cabling |
| HIGH | tree.py:24 | none_deref | root selection ...startswith('box1')][0] crashes on None serial or empty list (untested module) |
| HIGH | vdsrail.py:74 | none_deref | firmware-poll re.search("Not running", None) crashes in the reboot window |
| HIGH | actions.py:5 | error_masking | HTTPException imported from http.client not fastapi -> every 404/405 becomes a TypeError |
| HIGH | actions.py:48 | error_masking | reset_device collapses not-found / wrong-type / real-failure into {success:False} HTTP 200 |
| MED | vdsrail.py:96 | silent_noop | firmware/config/reboot return True unverified (same pattern in lantech/tng4500/westermo) |
| MED | report_via.py:144 | none_deref | box_device referenced unbound when no CCU serial matches -> aborts VIA report |
| MED | actions.py:112 | none_deref | togglepoe derefs parentSW.mac when cache seeds port but loop nulls parentSW |
| MED | actions.py:57 | error_masking | getlog 500s and leaks the report path on missing report / unknown IP |
| MED | actions.py:25 | silent_noop | action endpoints use an @lru_cache'd device list -> stale consist after a re-report |
| MED | backbone_handle_ssid.py:57 | none_deref | continues after failed report load -> filter(None) TypeError |
| MED | cli/update.py:276 | error_masking | empty target -> all([])==True -> misleading "readonly devices" success |
| LOW | acksys.py:420 | error_masking | raise AcksysDevice(...) (not an Exception) masks the real error |
| LOW | cli/update.py:276 | silent_noop | no-op success on mistyped/stale IP (companion to above) |
| LOW | backbone_handle_ssid.py:29 | silent_noop | load_target_ssid is a TODO stub hardcoded to "Waffles" (unfinished command) |

## B4.2  The defects are two systemic patterns, not 39 unrelated bugs

- 23 of the 39 actionable defects are the None-dereference class (5 confirmed + 18 needs-runtime) — every one a consumer of an SNMP-derived value used without a guard. The two long-standing field bugs (device.py:66/72, needs_*_update None.endswith) were independently rediscovered by the sweep.

- The rest are silent-success / error-masking — the return True # TODO family (vdsrail.py:96,125,131; lantech.py:67,83,87; replicated in tng4500/westermo) and the broken actions.py error paths.

## B4.3  Whole-platform spread (not DOSTO-only)

The initial sweep flagged the number_coaches defect family as candidates in VIA, ACE, DSB, Dani, Queensland and rules_engine. The per-class verification against the GenericReport bar (see §B2.1) then confirmed five classes genuinely below the bar — DOSTO, VIA, ACE, Dani, Luna — while DSB and Queensland were re-checked and found to meet the bar (their candidate flags did not survive verification). This per-customer hand-rolling is still the architectural weakness: the same defect class recurs across the bespoke classes, where GenericReport (and the seven bespoke classes at or above its bar) is not affected.

## B4.4  The untested-critical-path payoff

tree.py (update-ordering; zero tests) returned 3 high-severity crashes (root-None-serial at :24, empty-list [0], unresolved-neighbour None.type at :37). Direct evidence that the test gaps ship bugs.

## B4.5  Verification credibility

The adversarial pass refuted 8 raw findings (e.g. a claimed operator-precedence bug in ACE and a claimed min(int, None) in CCJPA, both already guarded) and downgraded several severities — confirming the register is filtered, not inflated.

# B5.  Maintainability & tests

- Complexity is low (avg CC 3.8; all files MI grade A) — a simple codebase, cheap to harden.

- Coverage is uneven but sensibly weighted: report layer >1:1 and green (280 pass); but tree.py, actions.py, tipg541.py, tng4500.py are untested, and there is no mypy despite None-propagation being the dominant bug class.

- Self-documented debt: the # TODO: return True only on successful call stubs are the silent-success bug class admitted in comments.

- Bug-class recurrence has a common fix — one pattern fix (typed optionals + guard helper) retires dozens of latent defects at once.

# B6.  Decision model

Each dimension scored 1–5 (5 = keep/improve, 1 = replace) with cited evidence. Decision rule, set in advance: rebuild iff (architecture ≤ 2 AND complexity ≤ 2) OR (recurrence has no common fix) OR (improve cost ≈ rebuild cost). None hold → IMPROVE.

| Dimension | Score | Basis |
| --- | --- | --- |
| Structural complexity | 5 | avg CC 3.8; all files MI grade A |
| Dependency/security | 3 | pip-audit clean; injection-clean; minus S3 (plaintext creds in repo, HIGH) and S1 |
| Cost to improve | 4 | pattern fixes, bounded, testable (~2 mo) |
| Architectural soundness | 3 | clean except the report layer |
| Test coverage | 3 | good on reports; gaps in tree/actions/2 drivers |
| Bug density & recurrence | 2 | 39 defects but one common-fix pattern |
| Multi-customer blast radius | 2 | rewrite must redo ≈49 fleets / 65 template repos + 11 drivers (GitLab-verified) |
| Risk to in-service fleets | 2 | rewrite = high-stakes cutover |
| Cost to rebuild | 1 | ~9–18 eng-months before parity |

Effort (two independent estimates, in agreement): improve ≈ 7–10 eng-weeks (~2 months); rebuild ≈ 9–18 eng-months — roughly 5–9× more, on live trains, without the existing regression net.

# B7.  Recommended technical programme

- Typed SNMP results + mypy in CI — catch the none_deref class at build time, not on a train.

- Verify-after-set helper — replace every return True # TODO with a confirmed-success check.

- Consolidate the 5 below-bar report classes onto the existing GenericReport pattern (report_generic.py fixed_consist_algo + topology-YAML — already safe: guarded enqueue, None-checked get_device, log-and-skip on unmatched topology). Migrate DOSTO and VIA first (HIGH), then ACE, Dani, Luna. The other 7 bespoke classes already meet the bar. The good engine exists in-tree — this is consolidation of 5 classes, not a new build, and not all 14.

- Remediate S3 credentials (urgent) — move secrets to an un-tracked secret.yaml (mechanism already exists, snmpdevice.py:132), add it to .gitignore, replace committed values in vendors.yaml with placeholders, rotate the exposed device passwords, scrub git history.

- Fix the API (auth + POST mutations + correct HTTPException) and backfill tests for tree.py, actions.py, and the two untested drivers.

- Keep field fixes flowing upstream via GitLab → deb → Puppet rather than hand-patching CCUs.

# B8.  Central-module (high-blast-radius) audit

A late pass audited the shared/base/factory/gate modules that earlier sweeps had cited as context but never targeted as first-class subjects — the same gap that initially hid the GenericReport assessment. These run platform-wide (one bug = every device / every train), so they were re-checked deliberately, with adversarial verification. Result: 23 raw → 6 confirmed, 13 needs-runtime, 4 refuted. The core is broadly careful; the verifiers refuted four overstatements and narrowed most “fleet-wide” claims. No new high-severity platform-wide bug — but three things are worth acting on:

- “obn validate” is a weak commissioning gate. It always exits 0 (failures never reach the exit code), makes no positive structural assertion (a non-empty but wrong/short device list reads as healthy), accepts present-but-None fields, and the only real topology checks (a TGV subclass) are never wired in. So a broken or short consist can validate as “OK”. The team runs this during commissioning — do not treat a green validate (or its exit code) as proof a train is correct. (validate.py:47/136/190, backbone_validate.py:146.)

- The on-disk device cache is dead code hiding two armed traps. The disk cache silently does nothing today (its directory is never created, so it fails safe to live SNMP), but it conceals a key-collision (devices built with the default MAC share one cache slot — one device’s serial/firmware served to another) and empty-string poisoning that would activate the moment someone “fixes” the cache path. A trap for a future maintainer. (decorators.py:48/75/101.)

- Same systemic patterns reach the centre. The remaining items are the None/empty-string and stale-read classes from Part B, now seen in the base layer: generic_get returns “” (not None) on a walk-miss → a telemetry crash for the one walk-preferring AP brand; a failed SNMP read is cached for the whole process; a shared-IP device (the documented ZFR/Sprechstelle redundancy pair) is silently dropped from discovery by an AND-gate short-circuit. All in-place fixes. (snmpdevice.py:278/234, walker.py:24.)

Bearing on the decision: none of this is a rewrite trigger — every item is a contained, in-place fix, and they are the same two systemic patterns already identified, now shown to reach the central modules. The value of this pass is methodological: every high-blast-radius component has now been audited as a target, not assumed clean because it is “infrastructure.”

# B9.  Caveats & artifacts

- Device-vendor/walker/CLI tests could not be executed in the local Windows venv (a third-party isc_dhcp_leases packaging bug, not an OBN defect); they pass in CI on Debian. Report-layer + validate tests ran green locally (280 passed). Findings in the device chain are static-analysis-based unless marked otherwise; 24 findings are explicitly classed needs-runtime-confirmation.

- The review is of origin/master v2.3.12 as of 2026-06-27; subsequent upstream commits are not included.

Supporting artifacts: findings/obn_platform_review_2026-06-27/ — baseline/ (radon CC/MI/raw, pip-audit, dependency list, pytest baseline), P1_architecture.md, P2_dependency_security.md, P3_bug_sweep_summary.md, P3_findings_register.json (full verified register), P4_maintainability.md, P5_decision_model.md, C3_consumer_boundary_summary.md, C3_consumer_findings_register.json, S_security_config_sweep.md, fleet_scope_gitlab_verified.md, onboard_group_inventory.json, generic_report_bug_applicability.md, bespoke_vs_generic_summary.md, bespoke_vs_generic_register.json, BS_blindspot_summary.md, BS_blindspot_register.json.

- Coverage note: after the report-layer, consumer, security and per-class passes, a dedicated central-module audit (B8) closed the last coverage gap — every high-blast-radius shared/base/factory/gate module has now been audited as a first-class target. Findings throughout are static-analysis-based unless marked needs-runtime-confirmation.

PART C — DOWNSTREAM CONSUMERS (UPSTREAM APPS)

Scope of this part. OBN does not run in isolation — it publishes data that other applications consume. This part audits the OBN output surface on origin/master v2.3.12 as-is for edge cases and bugs whose blast radius lands in those consuming apps. It is a general audit; no single symptom frames it. Method: a 3-hunter sweep over OBN's output-producing code with independent adversarial verification (18 raw findings → 8 confirmed, 7 needs-runtime, 3 refuted).

# C1.  Who consumes OBN data, and how

| Consumer | Fed by | Uses it for |
| --- | --- | --- |
| NMS | OBN MQTT obn/consist + obn/event/device_* → MongoDB | Train diagram, device inventory (fw/config/coach), add/remove. Trusts OBN for “what devices exist.” |
| Zabbix | OBN Zabbix-LLD (lib/zabbix.py, from consist.yaml) for host discovery; its OWN SNMP/ICMP for up/down | Per-device/-port monitoring + alarms. Existence from OBN; liveness from its own polls. |
| Telemetry | OBN MQTT obn/device/stats, obn/device/ports, obn/user_count | Link/port stats, Wi-Fi user counts. |

Key structural point: a device’s existence comes from OBN, but its liveness (for Zabbix/NMS tiles) comes from independent polling. Divergence between the two is the root of “shows down / shows missing” confusion — and means some field-reported “OBN problems” actually live in the consumer or the device firmware, not in OBN.

# C2.  Three classes of consumer-impacting defect (origin/master as-is)

## C2.1  Dropped devices (most serious)

normalise_devices() (report.py:254) rebuilds the device list keeping only devices with a non-None coach number, device number and type. Any discovered, online device the topology walk could not fully number is silently deleted — so it is absent from the NMS consist payload and from the Zabbix coach count. Triggers are general: a device on an unexpected port, a mis-cabled coupler, an AP not on its expected port, a switch the walk could not number, or a device reachable only via a redundant path the primary walk did not traverse. (The “NMS shows a switch down despite a redundant link” case is one instance of this class, not a separate bug.) Consumer symptom: NMS renders the device as missing/down though it is online; Zabbix never creates the host, so a real end-coach outage is invisible because absent is not the same as DOWN.

## C2.2  Flap / spurious events (no debounce)

The MQTT add/remove diff (generate_device_mqtt_events, report.py:436/445) compares a single fresh discovery snapshot against the last published one, keyed purely by MAC, with no confirmation or hysteresis. One SNMP timeout in a cycle therefore emits device_removed (NMS shows it gone) and a paired device_added next cycle — the device flaps in and out of the NMS inventory. This is the consumer-facing face of the same transient-None pattern found inside OBN in Part B.

## C2.3  Stale-suppression and wrong fields

- Stale suppression: compare_json() decides “changed” from fields that deliberately EXCLUDE coach/device number and type. A corrected topology with other fields unchanged returns “not changed” and is never republished — NMS stays permanently stale on the old (wrong) numbering.

- Wrong/stale fields pushed: paintedCoachId is the literal “unknown” fleet-wide (OBN map file unset) → NMS and Zabbix painted-coach labels read “UNKNOWN”; firmware/config/serial “unknown” is sent as a real value; macAddr is UPPERCASE on the consist topic but lowercase on the event topic, risking MAC-correlation mismatch in NMS.

- Template-driven LLD: Zabbix LLD advertises the consist.yaml template grid, not what was actually discovered — extra real devices are never monitored, and template entries for absent devices become check-failures.

# C3.  Confirmed consumer-impacting findings (8)

| Sev | Consumer | Location | Finding |
| --- | --- | --- | --- |
| HIGH | NMS | report.py:254 | Unnumbered discovered devices deleted from consist payload → NMS shows device missing |
| HIGH | Zabbix | zabbix.py:44 | number_of_coaches = max(coach_number) drops trailing coaches whose devices weren't numbered → end-coach outage invisible |
| MED | NMS | report.py:445 | Dropped device also emits device_removed → false remove/add churn |
| MED | NMS | report.py:436 | No hysteresis on add/remove diff — any one-cycle absence published immediately |
| MED | Zabbix | zabbix.py:57 | LLD is template-driven not discovery-driven — real extra devices never monitored |
| LOW | NMS | report.py:339 | paintedCoachId → “unknown” for a whole coach when its switch is unmapped/dropped |
| LOW | NMS | report.py:205 | macAddr uppercased on consist, lowercase on events → MAC-correlation mismatch |
| LOW | Zabbix | zabbix.py:76 | {#PAINTED_COACH_NUMBER} always “UNKNOWN” fleet-wide |

Plus 7 needs-runtime-confirmation (single-SNMP-miss flap, fw/config/serial “unknown”-as-real, compare_json change-suppression, AP-with-coach-but-no-device-number drop, an unguarded coach_number key access in the LLD) and 3 refuted on review.

# C4.  Where each fix belongs (the decision-relevant split)

| Layer | Issues |
| --- | --- |
| OBN-side | Dropped devices, add/remove flap, MAC casing, painted-coach plumbing, compare_json staleness, Zabbix LLD coach-count/grid — all in this review, all fixable in place. |
| Consumer-side | Phantom port-down (no debounce on Zabbix ifOperStatus), wrong template OIDs (already fixed 2026-06-08), PoE-fault not alarmed, NMS painted-coach toggle off — field-observed, NOT in OBN code. |
| Firmware-side | VDS SNMP AgentX subagent reinit and KMdev boot crash — the root of several “switch down” reports; a Stadler/R&D firmware matter. |

Why this matters for the decision: several problems reported from the field as “OBN bugs” are actually consumer-side (Zabbix templates) or firmware-side (VDS SNMP agent) — replacing OBN would fix none of them. And the genuine OBN-side consumer bugs are the same two root patterns as Part B (transient-None on a discovery miss → drop/flap; representation gaps), with the same common fixes. This reinforces the IMPROVE recommendation and extends the programme by a small, well-scoped output-contract workstream:

- Confirm-before-remove. Require a device to be absent for N consecutive discovery cycles before emitting device_removed or dropping it from the consist — kills the flap class.

- Include-with-flag, don’t drop. Emit an unnumbered-but-discovered device to consumers with an explicit “off-expected-wiring / unnumbered” flag instead of deleting it, so NMS shows it (flagged) rather than missing.

- Put identity in the change-compare. Include coach/device number and type in compare_json so a corrected topology actually republishes.

- Tidy the field contract. Consistent MAC casing across topics; distinguish “not read” from a real value; wire painted-coach end to end (OBN map + NMS toggle) if customer-facing coach numbers are wanted.

These are additive to the Part-B programme and within the same ~2-month envelope; none change the replace-vs-improve verdict — they strengthen it by showing the OBN-side consumer bugs are bounded and pattern-shaped, while the rest of the “OBN” pain is owned by Zabbix and the switch firmware.